ASSESSMENT CO1 AT2

Agile Sprint Planning & User Story Workshop

Smart AI-Based Urban Tree Health Monitoring

and Green Space Management System

| Course Code | CSA 1017 |
| --- | --- |
| Name | Divya Prashanth S |
| Register No. | 192521361 |
| Department | Information Technology |

# 1. Project Vision and Stakeholders

## 1.1 Project Vision

The vision of this project is to design and deliver a Smart AI-Based Urban Tree Health Monitoring and Green Space Management System that empowers municipal authorities to continuously monitor the health of urban trees, detect diseases and pest infestations early, and take timely, data-driven maintenance action. By combining drone and satellite imagery, GIS mapping, IoT environmental sensors, and AI-based analytics, the system will replace slow, resource-intensive manual inspections with an always-on digital monitoring platform, ultimately improving urban green cover, air quality, and biodiversity while lowering long-term maintenance costs.

## 1.2 Project Objectives

- Continuously monitor the health of individual trees across the city.

- Use AI models to detect diseases and pest infestations from imagery.

- Analyze long-term tree growth patterns using historical data.

- Identify environmental stress factors such as pollution and drought.

- Generate automated, prioritized maintenance recommendations.

- Integrate a GIS-based map for city-wide tree visualization.

- Improve overall management of urban green spaces.

- Support long-term environmental sustainability goals.

## 1.3 Key Stakeholders

| Stakeholder | Role / Interest in the System |
| --- | --- |
| Municipal Corporation / Urban Forestry Dept. | Primary owner of green spaces; funds and operates the system; uses insights for policy decisions. |
| Field Arborists & Tree Inspectors | Carry out ground-truth verification and physical maintenance activities based on system alerts. |
| GIS Analysts / Urban Planners | Use the GIS tree-mapping module to plan green cover expansion and city zoning. |
| Drone Operators / Survey Team | Capture aerial and satellite imagery used as input data for the AI models. |
| AI/ML & IT Development Team | Design, build, and maintain the AI detection models, dashboards, and IoT integration. |
| Environmental Agencies / Pollution Control Board | Consume environmental stress and air-quality-linked reports for compliance and conservation planning. |
| Citizens & NGOs (Environmental Volunteers) | Report visible tree issues, access public dashboards, and participate in conservation drives. |
| System Administrator | Manages user access, IoT sensor network health, and data pipeline uptime. |

# 2. Epics and User Stories

The product requirements have been organized into six Epics, each broken down into well-structured User Stories following the standard Agile format: “As a <user>, I want <feature>, so that <benefit>.”

## Epic 1: Drone & Satellite Imagery Data Collection

| ID | User Story | Epic |
| --- | --- | --- |
| US-01 | As a drone operator, I want to upload aerial and satellite imagery of urban tree zones, so that the system has continuous visual data for analysis. | Epic 1 |
| US-02a | As a system administrator, I want captured images to be automatically pre-processed and tiled, so that they are ready for AI model inference without manual work. | Epic 1 |

## Epic 2: AI-Based Disease & Pest Detection

| ID | User Story | Epic |
| --- | --- | --- |
| US-02 | As an arborist, I want the system to automatically detect diseases and pest infestations from tree imagery, so that I can intervene before the condition spreads. | Epic 2 |
| US-03 | As an urban forestry manager, I want each tree to be assigned a health status (Healthy / At-Risk / Diseased), so that I can quickly identify which trees need attention. | Epic 2 |

## Epic 3: Growth & Environmental Stress Monitoring

| ID | User Story | Epic |
| --- | --- | --- |
| US-04 | As an urban planner, I want to view tree growth trends over time, so that I can assess the long-term impact of urban conditions on vegetation. | Epic 3 |
| US-05 | As an environmental officer, I want the system to identify environmental stress factors like pollution and drought affecting a tree, so that I can address root causes, not just symptoms. | Epic 3 |
| US-06 | As a system administrator, I want IoT sensors (soil moisture, temperature) to feed live data into the platform, so that health assessments reflect real ground conditions. | Epic 3 |

## Epic 4: GIS-Based Tree Mapping & Visualization

| ID | User Story | Epic |
| --- | --- | --- |
| US-07 | As an urban planner, I want an interactive GIS map showing all monitored trees, so that I can visualize green cover distribution across the city. | Epic 4 |
| US-08 | As a field arborist, I want each tree to have a geo-tagged profile with species, age, and history, so that I can quickly access relevant details on-site. | Epic 4 |

## Epic 5: Maintenance Recommendation & Alerts

| ID | User Story | Epic |
| --- | --- | --- |
| US-09 | As an urban forestry manager, I want the system to auto-generate maintenance recommendations based on tree condition, so that field teams know exactly what action to take. | Epic 5 |
| US-10 | As a field arborist, I want to receive alert notifications for high-priority trees, so that I can respond quickly to urgent cases. | Epic 5 |

## Epic 6: Reporting, Dashboard & Public Engagement

| ID | User Story | Epic |
| --- | --- | --- |
| US-11 | As a municipal officer, I want a consolidated dashboard of green space health across wards, so that I can make informed budget and policy decisions. | Epic 6 |
| US-12 | As an environmental agency representative, I want automated sustainability and biodiversity reports, so that I can track conservation progress over time. | Epic 6 |
| US-13 | As a system administrator, I want role-based access control for different stakeholder types, so that data is secure and users see only relevant information. | Epic 6 |
| US-14 | As a citizen volunteer, I want to report visibly damaged or diseased trees through a public portal, so that I can contribute to city-wide conservation efforts. | Epic 6 |

# 3. Acceptance Criteria (Given–When–Then)

Acceptance criteria have been defined for the high-priority user stories selected for Sprint 1, ensuring each story is specific, measurable, and testable.

## US-01: Upload drone/satellite imagery

| US-01 | Upload aerial and satellite imagery |
| --- | --- |
| Given | a drone or satellite image file of a monitored zone is available |
| When | the operator uploads the file through the ingestion portal |
| Then | the system validates the file format, stores it, and queues it for AI pre-processing within 2 minutes. |

## US-02: AI-based disease and pest detection

| US-02 | Detect diseases and pest infestations |
| --- | --- |
| Given | a pre-processed tree image is available in the pipeline |
| When | the AI detection model runs inference on the image |
| Then | the system returns a disease/pest classification with a confidence score of at least 80%, flagging results below this threshold for manual review. |

## US-03: Health status classification

| US-03 | Assign a health status to each tree |
| --- | --- |
| Given | AI detection and environmental data are available for a tree |
| When | the health-scoring engine evaluates the combined data |
| Then | the tree is labelled Healthy, At-Risk, or Diseased, and the status is visible on the tree's GIS profile. |

## US-05: Detect environmental stress factors

| US-05 | Identify environmental stress factors |
| --- | --- |
| Given | pollution, temperature, and soil moisture data are linked to a tree's location |
| When | stress indicators cross a predefined threshold |
| Then | the system flags the specific stress factor (e.g., drought, pollution) against the tree's profile. |

## US-07: GIS-based interactive tree map

| US-07 | View trees on an interactive GIS map |
| --- | --- |
| Given | trees have been geo-tagged and health-scored |
| When | a user opens the city-wide map view |
| Then | all trees are plotted with colour-coded health-status markers, filterable by ward, species, and status. |

## US-09: Auto-generated maintenance recommendations

| US-09 | Generate maintenance recommendations |
| --- | --- |
| Given | a tree has been classified as At-Risk or Diseased |
| When | the recommendation engine processes the tree's condition and species data |
| Then | a specific, actionable maintenance recommendation (e.g., pruning, pest treatment) is generated and attached to the tree's record. |

## US-10: Alert notifications to field arborists

| US-10 | Receive alerts for high-priority trees |
| --- | --- |
| Given | a tree is newly classified as Diseased or high-risk |
| When | the alerting service detects the status change |
| Then | an SMS/app notification is sent to the assigned field arborist within 5 minutes, including tree location and issue summary. |

# 4. Product Backlog Prioritization

The product backlog below is prioritized using a combination of business value, customer/stakeholder need, and technical dependency. Items are ranked High, Medium, or Low priority, with story points (Fibonacci scale) and the sprint each item is planned for.

| ID | Backlog Item | Priority | Story Pts | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | Upload & process drone/satellite imagery | High | 8 | 1 |
| US-02 | AI-based disease and pest detection | High | 13 | 1 |
| US-03 | Health status classification per tree | High | 8 | 1 |
| US-04 | Growth pattern analysis over time | Medium | 8 | 2 |
| US-05 | Detect environmental stress factors | High | 5 | 1 |
| US-06 | IoT sensor data integration (soil, moisture, temp) | Medium | 8 | 2 |
| US-07 | GIS-based interactive tree map | High | 8 | 1 |
| US-08 | Geo-tag and profile each tree | High | 5 | 1 |
| US-09 | Auto-generated maintenance recommendations | High | 8 | 1 |
| US-10 | Alert notifications to field arborists | Medium | 5 | 2 |
| US-11 | Green-space management dashboard | Medium | 8 | 2 |
| US-12 | Sustainability & biodiversity report generation | Low | 5 | 3 |
| US-13 | Role-based access control | Low | 3 | 3 |
| US-14 | Citizen reporting portal for visible tree issues | Low | 5 | 3 |

Prioritization rationale: imagery ingestion and AI disease detection (US-01, US-02, US-03) form the technical foundation the rest of the system depends on, so they carry the highest priority. Environmental stress detection and GIS mapping (US-05, US-07, US-08) directly support the sprint goal and were also placed in Sprint 1. Dashboard, sustainability reporting, and citizen engagement features (US-11 to US-14) provide high value but depend on core detection data being available first, so they are scheduled for later sprints.

# 5. Sprint Backlog Plan (Sprint 1)

## 5.1 Selected User Stories for Sprint 1

Based on priority and dependency, the following high-priority user stories were selected for Sprint 1: US-01, US-02, US-03, US-05, US-07, US-08, US-09, and US-10 — together delivering the core AI detection and mapping capability of the platform.

## 5.2 Sprint Backlog – Task Breakdown

| Story | Development Task | Est. Effort |
| --- | --- | --- |
| US-01 | Build drone/satellite image ingestion pipeline | 8h |
| US-01 | Implement image pre-processing (noise removal, tiling) | 6h |
| US-02 | Train CNN model on leaf/bark disease dataset | 16h |
| US-02 | Integrate model inference API with backend | 8h |
| US-03 | Define health-score classification logic (Healthy/At-Risk/Diseased) | 6h |
| US-05 | Correlate pollution & weather data with tree stress indicators | 8h |
| US-07 | Set up GIS base layer with municipal ward boundaries | 6h |
| US-08 | Design tree profile schema (species, age, location, history) | 6h |
| US-09 | Build rules engine for maintenance recommendations | 8h |
| US-10 | Implement SMS/app push alert service for field teams | 6h |

# 6. Story Point Estimation

Story points were estimated using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13, 21), based on complexity, effort, and uncertainty as agreed by the development team.

| ID | User Story | Points | Justification (Planning Poker – Fibonacci) |
| --- | --- | --- | --- |
| US-01 | Upload & process drone/satellite imagery | 8 | Moderate complexity: requires a stable ingestion pipeline and pre-processing, but uses established image-handling libraries. |
| US-02 | AI-based disease and pest detection | 13 | High complexity and uncertainty: needs a trained/tuned deep-learning model, labelled dataset curation, and validation against field samples. |
| US-03 | Health status classification per tree | 8 | Depends on US-02 outputs; moderate logic to convert model confidence into a usable health score. |
| US-05 | Detect environmental stress factors | 5 | Mostly integration of existing environmental/weather APIs with threshold-based rules. |
| US-07 | GIS-based interactive tree map | 8 | Requires GIS layer setup and map-rendering integration; well-understood but data-heavy. |
| US-08 | Geo-tag and profile each tree | 5 | Straightforward CRUD-style feature with geo-coordinates and metadata. |
| US-09 | Auto-generated maintenance recommendations | 8 | Rules engine combining health score, species data, and season; moderate logic complexity. |
| US-10 | Alert notifications to field arborists | 5 | Standard notification-service integration (SMS/push), low technical risk. |

Sprint 1 total: 8 + 13 + 8 + 5 + 8 + 5 + 8 + 5 = 60 story points, distributed across a team capable of delivering approximately 55–65 points per two-week sprint based on prior team velocity assumptions.

# 7. Sprint Goal and Expected Deliverables

## 7.1 Sprint Goal

“By the end of Sprint 1, deliver a working AI-powered pipeline that ingests drone/satellite imagery, detects tree diseases and environmental stress factors, classifies each tree's health status, and visualizes all monitored trees on an interactive GIS map — enabling field arborists to receive maintenance alerts for the highest-priority trees.”

## 7.2 Expected Sprint Deliverables

- A functioning image ingestion and pre-processing pipeline for drone/satellite data.

- A trained AI model capable of detecting common tree diseases and pests with ≥80% confidence.

- A health classification engine labelling each tree as Healthy, At-Risk, or Diseased.

- Environmental stress detection linked to pollution, temperature, and soil-moisture data.

- An interactive GIS map showing all monitored trees with colour-coded health status.

- Geo-tagged tree profiles containing species, age, and health history.

- An automated maintenance recommendation engine for At-Risk/Diseased trees.

- A working alert notification service for field arborists.

## 7.3 Definition of Done

A user story is considered done when the feature has been developed, unit-tested, integrated with the shared pipeline, validated against sample field data with an arborist, and demonstrated in the sprint review with no critical defects outstanding.

# 8. Sprint Ceremonies and Team Roles

## 8.1 Sprint Ceremonies

- Sprint Planning: Held at the start of the sprint to select backlog items and define the sprint goal.

- Daily Stand-up: A 15-minute daily sync where each team member shares progress, plans, and blockers.

- Sprint Review: Held at the end of the sprint to demonstrate completed work to stakeholders, including municipal officers and arborists.

- Sprint Retrospective: A team reflection session to identify process improvements for the next sprint.

## 8.2 Team Roles

- Product Owner: Represents the municipal corporation and prioritizes the backlog based on stakeholder value.

- Scrum Master: Facilitates ceremonies, removes blockers, and ensures the team follows Agile practices.

- Development Team: AI/ML engineers, GIS developers, backend/IoT engineers, and QA testers who build and validate the system.

## 8.3 Risk and Dependency Notes

The AI disease-detection model (US-02) is the highest-risk item in Sprint 1 due to its dependency on a well-labelled training dataset of tree disease imagery; if sufficient labelled data is unavailable, the team may need to fall back on a smaller pilot dataset and expand accuracy in a later sprint. IoT sensor integration (US-06) also carries external dependency risk, since it relies on hardware installation across city wards being completed on schedule.